Meeting Dairy for Team 2

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting Minutes for Meeting number: 6 | | | |
| Date | 08/02/2024 | Location | UG04 |
| Meeting type | regular | Ext. attendees | Tutor |
| Team attendees | Taziba, Mark, Garance, Rhys, Haiwei | Apologies | Samuel – sick  Talha – has interview |
| Meeting lead | Haiwei | Note taker | Garance |
| Agenda items | Meet with tutor.  Reorganise meeting logs.  Sign off timesheets.  Discuss S2:   * Asked tutor about tech report research – what does it do, how it works, how it’s going to applied to the project. * UML – class diagram for feature (can include more) * Specialise Kanban cards more for S2 submission   Decided to specialise to one specific game after discussing with tutor, just need to explain why when uploading M2.  Discuss potential APIs and libraries for text stacks. | Update on actions | * Finished mock-ups with coherent template * Finished kanban cards for M1 * Submitted M1 |
| Actions & Owner | Mark, Garance, Haiwei, Taziba, Rhys – discuss tech stacks to be used Libraries/Library/tech stack – Rest APIs, JHipster, JDL, Prostgres, Angular, Docker, Springboot  2-page tech stack reports:  Mark – Angular  Garance – Postgres  Haiwei – Springboot  Rhys – Rest APIs  Taziba – Docker  Samuel and Talha still need to be assigned | | |
| Time sheets  signed off / feedback | Signed off everyone’s timesheets | | |
| Next meeting  date/time/location | 13/02/2024 14:00 UG04 | Next meeting lead/note taker | Leader – Haiwei  Note Taker - Garance |